## Mini Project: “AI Match Report & Player Insights” (GCP + Python)

### What you’ll build (deliverable)

A small web app that:

- Pulls public football event data (StatsBomb Open Data)

- Loads it into BigQuery

- Runs a few useful queries (shots, xG, passes into final third, key passes, etc.)

- Generates an AI-written match report + player notes using Vertex AI (Gemini)

- Deploys to Cloud Run

It’s a perfect demo for:

- Python app dev

- GCP basics (BigQuery, Cloud Run, IAM/service account)

- AI integration (Vertex AI)

- “turn ideas into working software”

## Public Data Choice (Recommended)

StatsBomb Open Data (free JSON event data).
It’s widely used for football analytics, and it’s realistic for performance analysis.

You don’t need to download a giant dataset. Pick:

- 1 competition

- 1 season

- 2–5 matches

That’s enough to show the workflow.

## High-level Architecture

StatsBomb Open Data (JSON) → GCS bucket → BigQuery tables → Python app (Streamlit/FastAPI) → Vertex AI text generation → Cloud Run

# Day 1: Data → BigQuery + Basic Analytics

## Step 0 — GCP Setup (15–30 min)

- Create/choose a GCP project

- Enable APIs:

  - BigQuery API

  - Cloud Run API

  - Artifact Registry API

  - Vertex AI API

- Install tools locally:

- gcloud

- bq

- Python 3.10+

## Step 1 — Get the Data (30–60 min)

StatsBomb Open Data comes as JSON files (competitions, matches, events).

What you need minimally

- matches/*.json (match metadata)

- events/*.json (event-level data)

Pick 2–5 matches to keep it small.

You’ll end up with local files like:

- data/matches.json

- data/events/3890561.json

- data/events/3890562.json

## Step 2 — Create BigQuery Dataset + Tables (10–20 min)

Create dataset:

bq --location=EU mk -d football_ai

You will load into two tables:

- football_ai.matches

- football_ai.events

Schema choice (simple + safe)
Instead of fighting nested JSON in BigQuery on day 1, do this:

- Convert JSON → newline-delimited JSON (NDJSON)

- Flatten key fields into a clean table schema in Python

- Load as normal columns

## Step 3 — Build a Small ETL Script (60–120 min)

Create:
etl/load_to_bigquery.py

### What it does

- Read match JSON(s)

- Read event JSON(s)

- Normalize + flatten into two pandas DataFrames

- Load to BigQuery using google-cloud-bigquery

Events table columns to include (enough for insights)

- match_id

- team

- player

- type (Pass / Shot / Carry / Duel…)

- minute

- second

- x, y (location)

- shot_xg (if shot)

- pass_outcome (optional)

- pass_end_x, pass_end_y (optional)

Matches table columns

- match_id

- home_team

- away_team

- home_score

- away_score

- match_date

- competition

This “flatten then load” approach is exactly what clubs do when they don’t want fragile nested schemas.

## Step 4 — Write 5 Useful BigQuery Queries (45–90 min)

Create sql/ folder:

- Shots + xG by team

- Shots + xG by player

- Passes into final third by team (basic: end_x > some threshold)

- Key actions timeline (shots per 15 minutes)

- Top players summary (shots, xG, passes, etc.)

Example (rough idea):

- “Shots per player”

- “Total xG per player”

- “Shot map coordinates”

Keep it simple, don’t overthink perfect football definitions.

# Day 2: AI App + Deploy

## Step 5 — Build the App (Streamlit recommended) (2–4 hours)

Folder:
app/streamlit_app.py

### UI minimum

- Dropdown: select match

- KPI cards:

  - score

  - total shots (home/away)

  - total xG (home/away)

- Tables:

  - xG by player

  - shots by player

- A big section:

  - “Generate AI Match Report” button

  - Output: summary text + “3 coaching notes” + “3 player notes”

### Data access

Use BigQuery client in the app:

from google.cloud import bigquery
client = bigquery.Client()
df = client.query("SELECT ...").to_dataframe()

## Step 6 — Add Vertex AI (Gemini) Text Generation (60–120 min)

When user clicks “Generate report”:

- Build a JSON summary of metrics from BigQuery (shots, xG, top players, timeline)

- Send to Gemini

- Display response

Prompt pattern

- Role: performance analyst assistant

- Output format: sections + bullet points

- Must reference numbers from the input

Example prompt structure:

- “Here is match context + metrics”

- “Write a concise match report”

- “Give 3 actionable coaching insights”

- “Give 3 player-specific notes”

Important: Make it deterministic-ish:

- “Do not invent stats”

- “Use only provided metrics”

## Step 7 — Containerize + Deploy to Cloud Run (2–3 hours)

Create:

- Dockerfile

- requirements.txt

Deploy flow:

- Build container

- Push to Artifact Registry

- Deploy to Cloud Run

Make sure your Cloud Run service account has:

- BigQuery Data Viewer (for your dataset)

- BigQuery Job User

- Vertex AI User (or equivalent minimal permission)

This part is where you look like a real cloud dev.

# Repo Structure (Clean & Interview-Friendly)

football-ai-insights/
  README.md
  data/
    matches.json
    events/
  etl/
    load_to_bigquery.py
  sql/
    shots_xg_by_team.sql
    shots_xg_by_player.sql
    timeline_shots.sql
    ...
  app/
    streamlit_app.py
  Dockerfile
  requirements.txt

# What to Put in README (This matters)

Your README should include:

- What it does (1 paragraph)

- Architecture diagram (simple)

- Setup steps:

  - create dataset

  - run ETL

  - run app locally

  - deploy to Cloud Run

- Example screenshots (optional)

- “Future improvements”

  - scheduled ingestion

  - caching

  - monitoring/logging

  - auth

  - connect to internal data

This shows you think like an engineer, not just a student.